Enerwave - Fabric Reporting Backend Review

Wednesday, May 13, 2026, 2:00 PM (EEST)

Transcript

Christina Latroni   0:00:05

Good afternoon, thanks for joining the Fabric backend review for the reporting project.

Christina Latroni   0:00:16

Agenda — capacity sizing, OneLake structure, semantic model design, refresh strategy, and governance.

Stelios Vassiliou   0:00:30

Good afternoon Christina. Glad to walk through the design recommendations.

Christina Latroni   0:00:38

Dimitris, please start with capacity sizing.

Dimitris Kostas   0:00:48

Right, we recommend an F4 capacity for the initial rollout.

Dimitris Kostas   0:00:58

Volume estimates — around forty million rows per refresh, ten dashboards, fifty concurrent users. F4 gives us headroom for growth.

Stelios Vassiliou   0:01:14

What is the indicative monthly cost for F4?

Dimitris Kostas   0:01:22

Around five thousand euro per month at list price. We can pause capacity outside business hours to reduce cost by approximately thirty percent.

Stelios Vassiliou   0:01:36

OK. Please add the pause-schedule cost saving to the business case.

Dimitris Kostas   0:01:46

Will update the business case by tomorrow.

Christina Latroni   0:01:56

Moving to OneLake structure — what is the proposed layout?

Maria Georgiou   0:02:06

We propose the standard medallion architecture — Bronze for raw landed data, Silver for cleansed and conformed, Gold for the reporting marts.

Maria Georgiou   0:02:20

Each layer is a separate lakehouse for clear ownership and access control.

Stelios Vassiliou   0:02:32

Agreed on the medallion structure. Who owns each layer from your side?

Maria Georgiou   0:02:42

Bronze and Silver are owned by the data engineering team. Gold is owned by the analytics team and exposed to business users.

Christina Latroni   0:02:56

Good. Let us document the ownership and access matrix and share with your IT team by Friday.

Maria Georgiou   0:03:08

Will prepare the matrix this week.

Christina Latroni   0:03:18

Semantic model — Dimitris, your recommendation?

Dimitris Kostas   0:03:26

Direct Lake mode against the Gold lakehouse. No data duplication, minimal refresh management, sub-second query response for most dashboards.

Dimitris Kostas   0:03:42

Fallback to Import mode is configured for two complex DAX measures that hit Direct Lake limits.

Stelios Vassiliou   0:03:56

Are there any Direct Lake limitations we should flag to the business?

Dimitris Kostas   0:04:06

Two main constraints — calculation groups behave differently, and certain DAX functions force a fallback to DirectQuery.

Dimitris Kostas   0:04:20

We have validated all twelve required dashboards against these limits, and ten run entirely in Direct Lake.

Christina Latroni   0:04:32

Good. Please document the two dashboards that use Import mode and the reason.

Dimitris Kostas   0:04:44

Will document and include in the architecture handover deck.

Christina Latroni   0:04:54

Refresh strategy?

Maria Georgiou   0:05:02

OneLake tables refresh hourly during business hours through the data pipelines. The semantic model is auto-refreshed via Direct Lake.

Maria Georgiou   0:05:16

End-to-end latency from source system to dashboard is under fifteen minutes.

Stelios Vassiliou   0:05:26

Acceptable for our use case. Anything we need on the workspace setup?

Maria Georgiou   0:05:36

Yes — we need three workspaces created. Development, Test, and Production.

Maria Georgiou   0:05:46

Plus a deployment pipeline configured to promote between them.

Stelios Vassiliou   0:05:58

Our platform team can provision those by next Wednesday.

Christina Latroni   0:06:08

Great. One risk to flag — Fabric capacity throttling under peak load.

Christina Latroni   0:06:20

If we hit one hundred concurrent users at month-end close, F4 may not be sufficient. We should plan a load test.

Dimitris Kostas   0:06:34

Will set up a load test during the UAT phase and report results.

Christina Latroni   0:06:44

Last item — governance. We need a workspace admin assigned and an approval flow for new reports.

Stelios Vassiliou   0:06:56

I will nominate the workspace admin by next Monday and propose an approval flow.

Christina Latroni   0:07:08

Excellent. Anything else?

Stelios Vassiliou   0:07:14

Nothing from our side. Thanks for the clarity.

Christina Latroni   0:07:20

Thanks everyone. We will send the recap and the action list by end of day.